# Uncertainty-Aware, Batch-Sequential Retraining Loop — Spec

Table of Contents

# Uncertainty-Aware, Batch-Sequential Retraining Loop — Spec

Version: 0.1 (draft for confirmation)
Owners: Nila (software architecture, UI, systems integration) · Sakshi (SOTA review, statistical grounding)
Status: Draft — awaiting sign-off before implementation starts
Builds on: the production surrogate's technical specification, the research pipeline specification, the project's due-diligence report (Appendix A, Objective 4), the team's existing literature review draft ("the Analytics Life work"), and the paper draft's Section 2.3 literature review (five themes, existing UQ baseline)

## 1. Problem statement (mentor framing, unchanged)

We trained a random forest / gradient boosting metamodel on 129 DES runs from a Latin Hypercube sample. The ensemble itself is assumed to perform well — that is not in question. Three gaps:

- No adaptive sampling — the 129 points are fixed and don't target where the model is uncertain.

- No uncertainty quantification — tree ensembles give no native predictive variance, so the system can't say "trust this" or "don't."

- No handling of new scenarios post-deployment — nothing detects when an unsolicited input (a live UI/API request) is genuinely outside what the model has seen.

The fix: a batch-sequential, uncertainty-aware loop. Flag uncertain points — whether proposed (candidate design points we'd like to add) or newly arrived (live scenario inputs) — batch them, run DES, retrain, recalibrate. One trust criterion, shared across both cases.

## 2. Current-state audit (why this spec is needed)

| Area | What exists today | Gap |
| --- | --- | --- |
| Modelling | nolhc_ml + experimenting_ml: 19-candidate benchmark + stacking, per-KPI winner, registered in registry.json / cv_results.json | None — out of scope, assumed good |
| UQ | experimenting_ml/src/conformal_predict.py: split-conformal intervals with adaptive coverage (90/95/99% by relative test RMSE). Computed offline into the Excel workbook (Step 9), and also served live by experimenting_ml/run_ui_inference_api.py's /infer endpoint (interval.lower/upper/width, coverage_level, empirical_coverage are all in the JSON response). Separately, nolhc_ml/src/evaluate.py already computes GPR-native posterior std (return_std=True) as a gpr_native block, but only as an offline evaluation artifact. | The computed intervals dead-end before reaching the user. Verified by grep: neither frontend (experimenting_ml/UI/app.js, components.js, nor nolhc_ml/ui) reads interval, coverage_level, or empirical_coverage at all — app.js even hardcodes r2: null on its prediction rows. The only reliability signal either UI actually shows is a static, global, training-time R² badge (nolhc_ml: avg R² across all 20 KPIs, thresholded high/good/low; a per-KPI R² number; a "⚠ low_confidence" flag below 0.75) — not an input-dependent, per-scenario uncertainty band. Not model-native for trees. Not recalibrated after new data. GPR-native std exists but is unwired to anything live. |
| Adaptive sampling | None. nolhc_ml spec §12 stubs a --append retrain flag; never implemented | No mechanism decides which new points are worth a DES run |
| Novelty / drift | None. Due-diligence report names extrapolation as a "known risk"; UI governance clips slider ranges | No statistical OOD test against the 35-dim training hull |
| DES access | AnyLogic model exists but is not headlessly callable. Someone manually keys candidate rows into AnyLogic, runs it, and exports results to an Excel workbook (ExpValues / SimResults layout) — the same process that produced the original 129 runs | Any loop design must treat "run DES" as a slow, human-mediated batch step, not an API call |
| Dimensionality | AnyLogic's full model exposes 157 inputs / 175 outputs; the NOLHC design experiment fixes it down to 35 inputs / 20 outputs for all 129 runs | Open assumption, needs mentor confirmation: the other 122 inputs are held at a fixed configuration across the whole design. Novelty/OOD detection in this spec operates only in the 35-dim NOLHC hull on that assumption |
| Existing literature scaffold | Two sources, no citation overlap between them, same five themes: (1) the team's existing literature review draft ("the Analytics Life work") and (2) the paper draft's Section 2.3 literature review (more recent citation set, 2016-2026). Both cover: sim→ML coupling motivation, NOLHC/orthogonal-LHS design justification, "no single emulator/family wins" → per-KPI benchmarking + stacking-as-challenger, split-conformal + GPR-native variance as UQ | Neither covers: RF jackknife/QRF/NGBoost, bootstrap/deep ensembles, batch/active learning for expensive sims, drift/novelty detection, DES replication noise — this is Task 1's actual whitespace, confirmed against both sources |

## 3. Goals / non-goals for this phase

In scope now:

- Task 1: a literature review that extends the existing scaffold, not restates it.

- Task 2: a first, testable implementation of the loop against a synthetic DES stand-in — RF/GBM UQ estimators, a synthetic benchmark, and a v0 orchestration of propose → batch → simulate → retrain → recalibrate.

Explicitly out of scope for this phase:

- Wiring the loop to the real, manual AnyLogic process (design the interface so it's swappable later; don't build the manual worklist UX yet).

- Promoting anything into nolhc_ml production — Task 2 lives in experimenting_ml as an exploration; promotion is a later decision.

- Resolving the 157/175 → 35/20 fixed-parameter assumption with the simulation partner (flagged as an open question, not blocking Task 2 since the synthetic benchmark only needs the 35-dim space).

## 4. Task 1 — SOTA review

Owner: Sakshi (lead) — Nila reviews for fit against the existing codebase before it's finalised. Timebox: 2 days. Deliverable: three new theme paragraphs (Themes 6-8) extending the paper draft's existing Section 2.3 literature review, plus a half-to-one-page gist (§4.2 below). Themes 6-8 were drafted and citation-checked as of 23 Aug 2026; the gist is still outstanding.

### 4.1 Structure (one section per theme, same order as the brief)

For each theme: 3–5 key papers (mix of foundational + 2023–2025), what each solves for this engine specifically (not generically), and an explicit "what combination doesn't exist yet" line.

- UQ for tree ensembles — RF jackknife, quantile regression forests, probabilistic GBM / NGBoost. Frame against the fact that RF/ExtraTrees/GBM/XGBoost/CatBoost are already registered winners or strong candidates for most of the 20 KPIs (see benchmark_{slug}.json) — these methods are directly pluggable, not hypothetical.

- Ensemble-based UQ — bootstrap ensembles, deep ensembles. Note the small-n angle: at 129 rows, bootstrap resampling of the training pool is cheap and gives a spread estimate across the models we already benchmark.

- Conformal prediction — go beyond the split-conformal we already have. Look specifically at jackknife+/CV+ conformal (less wasteful of the small calibration set than a fixed split) and Mondrian/normalized variants for heteroscedastic KPIs (wait-time hours vs. utilisation fractions scale very differently).

- Batch/active learning for expensive simulations — the genuinely new piece. Diversity-aware batch selection (greedy max-min, DPP-style) over the 35-dim input space, not just top-K uncertain points (which cluster and waste DES runs).

- Concept drift / novelty detection — since this isn't a streaming setting, frame as novelty detection against the NOLHC design hull at d=35 (Mahalanobis distance, one-class SVM, isolation forest), with an explicit note on curse-of-dimensionality risk at n=129.

- DES replication noise alongside ML uncertainty — distinguishing "the metamodel is uncertain here" from "this input point itself has high simulation variance" (common random numbers, batch means). Currently absent from every doc in this repo; matters directly because AnyLogic is stochastic and re-querying a noisy-but-understood point wastes a manual DES run.

### 4.2 The gist

Half-to-one page. Explicit contribution framing: one trust score, computed once, that drives both proactive design-of-experiments expansion and reactive live-input vetting — nobody in the reviewed literature combines active learning + tree-ensemble UQ + novelty detection under a single shared criterion applied to both a design-time and a deployment-time trigger. This lines up with Objective 4 already sitting in the due-diligence report's Appendix A, so the gist should cross-reference it.

### 4.3 Explicit instruction

Must cite and build on both the team's existing literature review draft and the paper draft's Section 2.3 literature review, rather than re-deriving the sim-to-ML / NOLHC-design / stacking / conformal material either already covers. New content only.

## 5. Task 2 — Implementation exploration

Owner: Nila (lead) — scaffolding and loop orchestration can start in parallel with Task 1; final choice of which UQ estimator per model family is locked once Sakshi's review lands. Sakshi contributes the synthetic benchmark's statistical grounding (what noise model / ground-truth surface is defensible) alongside the review. Starts: once Task 1 review lands (per mentor instruction) — scaffolding/interfaces can be stood up earlier so nothing is idle.

### 5.1 Trust-score / UQ estimator interface

A uniform contract across all 20 KPIs regardless of which model family won registration. Not a two-way split — three distinct dispatch paths, because the native-UQ techniques are mathematically specific to particular model families (this is why Task 1 §4.1 lists "RF jackknife" and "probabilistic GBM/NGBoost" as two separate SOTA items, not one):

| Path | Model families | Mechanism | Status |
| --- | --- | --- | --- |
| Bagged-tree native | RandomForest, ExtraTrees | Infinitesimal jackknife / bagging variance across estimators_ | New work — genuinely missing today |
| GPR native | GPR (RBF, Matérn) | Posterior std (return_std=True) | Already computed in nolhc_ml/src/evaluate.py as a dormant gpr_native block — v0 wires this into the live trust score rather than rebuilding it |
| Conformal fallback | Boosting (XGBoost/LightGBM/CatBoost/GradientBoosting/AdaBoost), SVR, linear (Ridge/Lasso/ElasticNet/BayesianRidge), polynomial, KNN, MLP, stacking | Split-conformal on residuals | Already exists (conformal_predict.py) and is what all 19 models get today, uniformly — stays correct for this group. NGBoost-style native boosting UQ is flagged as future work, not v0 |

All three paths emit the same normalized interval/score shape so the loop's threshold logic doesn't care which family produced it. Trust score = UQ term (normalized interval width per KPI) + novelty term (distance to the 35-dim training hull), combined once — this is the "one criterion, shared across both cases" the brief asks for.

Confirmed gap motivating this work (checked against the live code, not assumed): the conformal interval is not just uncomputed for trees — it's computed and even returned by experimenting_ml's /infer API today, but neither UI frontend reads interval, coverage_level, or empirical_coverage. The only reliability signal a user currently sees is a static, global, training-time R² badge — not a per-scenario, input-dependent uncertainty band. See §2 audit table, UQ row.

v0 demo KPIs (4, one per dispatch path plus a stress test):

| KPI | Winner | CV R² | Dispatch path exercised |
| --- | --- | --- | --- |
| TT_OB_Agri | ExtraTrees | 0.90 | Bagged-tree native (jackknife) |
| Uti_DAFM_R | GPR_RBF | 0.95 | GPR native (wiring existing evaluate.py logic) |
| WT_OB_A_GB-Ross | CatBoost | 0.85 | Conformal fallback — boosting family specifically |
| TT_IB_DR | Stacking | -0.12 | Conformal fallback — stress test (already flagged in the due-diligence report as "not useful for screening"; proves the trust score correctly reads as low-trust) |

Full 20-KPI coverage is explicitly deferred (§3, §5.5) — the report should frame this as extensible groundwork done on top of the already-shipped ML engine, not final coverage.

### 5.1.1 Two-tier scope: generic-by-default, demo-4, stretch-20

Checked against registry.json, the 20 registered KPIs split across the three dispatch paths as: 3 bagged-tree, 4 GPR, 13 conformal. Conformal is already fully built (13 of 20 KPIs), GPR native reuses existing evaluate.py logic (4 of 20), and only the bagged-tree jackknife is genuinely new code (3 of 20). That means "all 20" is not 20 separate builds — it's the same 3 dispatch functions called more times — but it does mean 16 more KPIs' worth of QA surface area against a deadline with exactly one buffer day. Three tiers, in order of commitment:

- Generic by default (build-time requirement, not optional). The UQ dispatcher (T2.1/T2.3) takes a KPI list as a parameter and routes each KPI by reading its registered_as field from registry.json — never hardcoded to the 4 demo KPIs. This costs nothing extra now and removes any later rewrite.

- Demo-4 (core scope, in the Definition of Done, §5.5). The 4 KPIs in the table above are the ones actually validated, debugged, and written up for the 10-Sep report. This is what the deadline is sized against.

- Stretch-20 (opportunistic, explicitly not in the Definition of Done). If the BUFFER day (§6) has slack, run the same dispatcher across all 20 registered KPIs as a bonus scale-check. A failure here doesn't block v0 sign-off since it isn't required; a clean run becomes a strong report line ("validated in depth on 4 representative KPIs spanning all three dispatch paths, then executed across all 20 registered KPIs to confirm it holds at full scale").

### 5.2 Synthetic DES benchmark

Primary approach: fit a high-capacity surface (e.g. a GP per KPI) to the existing 129×35×20 data as a stand-in ground truth, then sample new points from it with injected replication noise to emulate a new AnyLogic run cheaply. Keeps the benchmark grounded in the real problem's shape and noise rather than an arbitrary toy — defensible in the write-up. Secondary: a cheap toy analytic function, dev-only, for fast sanity-checks while iterating on loop mechanics.

### 5.3 Batch-sequential loop v0

propose/receive candidates → trust score (UQ + novelty) → flag if below threshold
        → batch (dedupe near-duplicates, cap by DES-run budget)
        → DES backend  ⟵ swappable: SyntheticDESBackend (now) / ManualWorklistDESBackend (later)
        → ingest results → append to training data → retrain per-KPI models
        → recalibrate UQ (refit conformal quantiles / QRF on updated data)

Both entry points — a proposed candidate pool and a live scored request — feed the same trust-score function; only the batching/queueing behaviour differs (proposed points batch proactively, live requests queue reactively).

### 5.4 Module layout (proposed, open to change)

experimenting_ml/src/loop/
  uq/            # jackknife, QRF, NGBoost-style wrappers + conformal fallback
  des_backend/   # SyntheticDESBackend now; ManualWorklistDESBackend (export/ingest xlsx) later
  loop.py        # orchestrator: score → batch → simulate → retrain → recalibrate

Builds on existing retrain.py, conformal_predict.py, splits.py, models.py, data.py. Lives in experimenting_ml (the research arm) first; promotion into nolhc_ml production is a later decision, mirroring how SHAP graduated from experiment to production UI.

### 5.5 Definition of done for v0

Core (required for sign-off):

- UQ estimator interface implemented across all three dispatch paths (§5.1): bagged-tree native, GPR native, conformal fallback — using the 4 demo KPIs (TT_OB_Agri, Uti_DAFM_R, WT_OB_A_GB-Ross, TT_IB_DR).

- Dispatcher is generic (§5.1.1 tier 1) — takes a KPI list, routes by registry.json's registered_as, not hardcoded to the 4 demo KPIs.

- Synthetic DES backend produces new "runs" for arbitrary candidate points with injected noise.

- Loop runs end-to-end on synthetic data: flags a batch, "simulates" it, retrains, recalibrates, and the trust score changes sensibly afterward.

- No wiring to real/manual AnyLogic required for v0 sign-off.

Stretch (§5.1.1 tier 3, opportunistic — does not block sign-off):

- Same dispatcher and loop executed across all 20 registered KPIs, time permitting in the BUFFER slot (§6). Report as a bonus scale-check if it completes cleanly; otherwise omit without affecting the core deliverable.

## 6. Work split & sequencing

Hard constraint: report submission is 10-Sep-2026, and report writing itself needs at least 5 days — so implementation must be frozen by 1-Sep-2026. That only leaves 8 working days, so the schedule below runs 7 days/week (weekends included) rather than business-days-only. Full detail, including a day-by-day Gantt, lives in Task2_Implementation_Timeline.xlsx; this table is the condensed version kept in sync with it.

| ID | Task | Owner | Dates | Depends on |
| --- | --- | --- | --- | --- |
| T1.x | Task 1 tail — gist + citation fixes | Sakshi | 24-Aug | — |
| T2.1 | Module scaffolding + generic dispatcher interfaces (§5.1.1 tier 1) | Nila | 24–25-Aug | — |
| T2.2 | Ground-truth GP surface + noise model, 4 KPIs | Sakshi | 25–26-Aug | T1.x |
| T2.3 | UQ estimator: bagged-tree jackknife (new) + GPR-native (reuse) + conformal (reuse) | Nila | 26–27-Aug | T2.1 |
| T2.4 | Novelty/OOD scorer (IsolationForest) | Sakshi | 27–28-Aug | T2.2 |
| T2.5 | SyntheticDESBackend implementation | Nila | 28-Aug | T2.1, T2.2 |
| T2.6 | Unify trust score (UQ + novelty) | Nila + Sakshi | 29-Aug | T2.3, T2.4 |
| T2.7 | Batch-sequential loop v0 orchestrator | Nila | 30-Aug | T2.5, T2.6 |
| T2.8 | Smoke test, freeze results, hand off to report | Nila + Sakshi | 31-Aug | T2.7 |
| BUFFER | Contingency + stretch-20 slot (§5.1.1 tier 3) if no slip | Both | 1-Sep | T2.8 |
| R.1 | Report writing (5-day minimum, as requested) | Both | 2–6-Sep | BUFFER |
| R.1b | Slack — mentor review, final polish | Both | 7–9-Sep | R.1 |
| R.2 | Submission deadline | — | 10-Sep | R.1b |

## 7. Open questions (not blocking Task 1/2, but need answers before promotion)

- Confirm with the mentor/simulation partner: are the 122 AnyLogic inputs outside the NOLHC 35 held fixed across all 129 runs? (Affects how far the novelty-detection scope can be trusted.)

- When the loop is ready to touch the real DES, what does the ManualWorklistDESBackend export/ingest format need to look like for whoever runs AnyLogic by hand?

- Does the trust-score threshold get tuned per-KPI or globally? (Deferred to Task 2 experimentation.)

End of draft. Confirm or edit before implementation starts.